# MIC Game Dev Club Management System

This document contains the project proposal and system documentation for the MIC Game Dev Club Management System.

## Project Overview

The system is a web-based platform for managing club operations, assignments, attendance, and lectures.

## Project Objectives

- Centralize club operations
- Improve learning experience
- Create sustainable club management
- Track assignments and attendance

## Core Features

1. Authentication System
2. Member Management
3. Attendance Tracking
4. Lecture Archive
5. Assignment Submission
6. GitHub Integration
7. Announcement System
8. Feedback System
9. Project Showcase

## GitHub Assignment Workflow

Students create GitHub repositories for assignments and submit repository links through the system.

## Recommended Tech Stack

Frontend: React + Tailwind CSS
Backend: Node.js + Express.js
Database: MongoDB
Authentication: JWT

## Development Phases

Phase 1: Authentication + Attendance
Phase 2: Assignment + GitHub Integration
Phase 3: Dashboard + Analytics

## Team Structure

Frontend Team
Backend Team
UI/UX Team
Testing Team
Documentation Team

## Timeline

Week 1: Planning
Week 2: UI Design
Week 3: Authentication
Week 4: Attendance System
Week 5: Assignment System
Week 6: Testing
Week 7: Deployment

## Long-Term Vision

Expand the platform into a university-wide student learning and club management system.

# PowerPoint Slide Structure

Slide 1 - Title Page

Slide 2 - Problem Statement

Slide 3 - Project Objectives

Slide 4 - System Features

Slide 5 - Attendance System

Slide 6 - GitHub Workflow

Slide 7 - Lecture Management

Slide 8 - Tech Stack

Slide 9 - Database Design

Slide 10 - Development Timeline

Slide 11 - Team Recruitment

Slide 12 - Future Expansion